## Slide 1
Workfront & CTT Integration - Proof of Concept
1
Burning Issue: Marketing measurement is at risk during the transition
Problem and business impact
The problem
Workfront is the destination, but CTT is still embedded in how marketing activities are tagged, enriched, routed and measured today.
A direct cutover could create a measurement gap before all upstream and downstream dependencies are ready.
Business impact
FY27 reporting data elements may not be captured consistently across all activities.
Marketing may not be able to compare Workfront and non-Workfront activity performance.
Attribution, funnel reporting and operational processes remain exposed to legacy ID dependencies.
Transition risk
Teams may delay Workfront adoption if measurement continuity is unclear.
CRM/One Cisco CRM work could be pressured by short-term tracking needs.
The business could lose visibility into what is and is not working across initiatives.
Why this matters now
Marketing teams have defined FY27 reporting data elements. We need a way to capture those data elements for all activities now, while still moving toward Adobe North Star, automation and CTT decommissioning.

## Slide 2
Workfront & CTT Integration - Proof of Concept
2
Overview: Recommendation, guardrails and business benefit
The recommendation is an interim bridge, not a detour from the target architecture.
Recommendation
Approve a focused POC to integrate Workfront and CTT.
Use CTT temporarily to carry the FY27 reporting data elements for activities not fully covered by Workfront.
Automatically create Activity IDs and Offer IDs for selected Workfront activations and write them back to Workfront.
Why it is not a detour
Workfront, Adobe North Star and automation remain the end goal.
CTT is used only as a controlled compatibility layer during transition.
Every POC output should improve decommission readiness: field mapping, dependency clarity, reporting proof and cutover criteria.
Business benefit
Marketing can start measuring FY27 priorities across all activities sooner.
Reporting teams get a consistent data model for Workfront and non-Workfront activity.
SFDC / One Cisco CRM work is not interrupted by immediate marketing-tracking changes.
Simple message: bridge safely now, measure FY27 activity consistently, and keep moving toward Workfront + Adobe North Star.

## Slide 3
Workfront & CTT Integration - Proof of Concept
3
How do I make this project tangible?
Turn the idea into a small pilot with clear inputs, outputs and owners.
1
Select pilot activity
Choose a contained channel/content activation type with known Workfront and CTT dependencies.
2
Define FY27 data elements
Confirm the Marketing-defined attributes required for reporting, such as Business Priority and Stakeholder Unit.
3
Configure CTT bridge fields
Add the interim fields needed so CTT can carry the same reporting attributes during transition.
4
Build Workfront write-back
Create Activity ID / Offer ID and write generated IDs plus key attributes back into Workfront.
5
Validate report output
Compare Workfront-originated and CTT-originated activity using the same FY27 reporting view.
Tangible output
A working pilot flow, a small validated dataset, a sample report, and a documented list of what must change before CTT can be decommissioned.

## Slide 4
Workfront & CTT Integration - Proof of Concept
4
Payoff: What the POC will prove
The POC should produce decision-quality evidence, not just a technical demo.
Technical feasibility
Workfront can trigger CTT ID creation and receive the generated IDs back as usable attributes.
Reporting continuity
Workfront-originated and non-Workfront activities can be reported using the same FY27 data elements.
Operational usability
Pilot users can continue activating work without extra manual ID administration.
CRM protection
Marketing can progress without requiring immediate SFDC / One Cisco CRM tracking changes.
Decommission readiness
The pilot identifies dependencies, blockers and cutover criteria for retiring CTT safely.
Business value
Marketing can better understand which initiatives are working while the long-term architecture evolves.
Decision point: scale only if the pilot proves reliable data capture, reporting consistency and a credible path to CTT retirement.

## Slide 5
Workfront & CTT Integration - Proof of Concept
5
Recommended scope of the project
Keep the POC narrow enough to manage, but broad enough to prove the real business case.
1. Data model
Confirm FY27 reporting attributes.
Map Workfront Task ID, Activity ID, Offer ID and UTM_ID.
Agree ownership and field governance.
2. Integration flow
Create Activity ID for selected channel activations.
Create Offer ID for selected content activations.
Write generated IDs and attributes back to Workfront.
3. Reporting proof
Build pilot dataset covering Workfront and CTT-originated activity.
Validate reporting views with Marketing and reporting teams.
Confirm visibility across online, offline and non-Workfront activities.
4. Exit path
Document decommission blockers.
Identify downstream dependencies.
Recommend scale, pause or stop decision with next-phase backlog.

## Slide 6
Workfront & CTT Integration - Proof of Concept
6
What do I need to move forward?
A clear decision, named owners and success measures for the proof of concept.
Approve
Agreement to run a Workfront + CTT integration POC.
Confirmation that this is an interim bridge, with CTT still on the decommission path.
A pilot activity type or business area to test.
Assign
Workfront owner for task fields and pilot configuration.
CTT/integration owner for ID creation and write-back flow.
Marketing reporting owner to validate FY27 data elements and outputs.
Measure
Pilot coverage: selected activations receive expected IDs.
Data quality: required FY27 attributes are populated consistently.
Decision output: scale/decommission recommendation with blockers and next steps.
The ask: approve a contained POC so Marketing can measure FY27 activity now while protecting One Cisco CRM work and preparing CTT for safe decommissioning.