## Slide 1: Workfront & CTT Integration
Proof of Concept
Amanda Pattenden
June 2026

## Slide 2: Executive Summary
The proposal supports the Workfront end-state by reducing reporting and adoption risk during the transition
Position
Recommendation
Fund a focused POC that integrates Workfront with CTT
Use CTT Temporarily as a compatibility layer while Workfront adoption expands
Write CTT-Generated IDs back to Workfront
Not a Detour
The POC aligns data attributes to the future Workfront Model
Gives evidence to plan the migration and decommission criteria
It limits disruption to team and reports already dependent on CTT IDs
Management Ask
Approve a proof of concept and across impacted teams
Agree success measures for the POC
Use finding to make a scale/decommission decision
We know the strategic direction is to use Workfront as the marketing activation and data source and to decommission the Campaign Tagging and Tracking Tool

## Slide 3: The Reality – Workfront vs CTT
Position
Workfront is the destination, but CTT is still the operating model and a direct cutover risks breaking measurement before all upstream and downstream dependencies are ready
Known Constraints
Not all marketing activities pass through Workfront Today
Current SFDC change constraints limit how quickly new tracking parameters can be adopted downstream
Attribution models and funnel reports still use CTT IDs
Future marketing automation tooling and data lake creation is not fully settled
Embedded CTT Role
Activity ID tracks marketing activities and program alignment
Offer ID tracks content consumed by customers
Drive to ID tracks the channel that delivered the touchpoint
CTT attributes are used across lead enrichment, lead creation, routing and reporting
Business Implication
If CTT is removed before readiness is proven, teams may move to Workfront without reliable reporting
Marketing performance insight could be fragmented between online & offline and non-Workfront activities
The transition may be slow due to higher priority projects that are still “in flight”

## Slide 4: Why the Bridge Matters
CTT Dependencies are broad and business critical
Leads & Routing
SFDC lead creation
Lean Data
Outreach / Gong Engage
Automation
Eloqua Forms
Always On/Nurture Journeys
App Cloud Lite Processing
Integration
Tray.io
SFDC
Allocadia
Eloqua
Reporting
Ace Reporting
CDF
Adobe Weblogs
Dependency Inventory
28
16 Mandatory
2 Conditional
10 Operational
Campaign Tagging and Tracking Dependency Audit

## Slide 5: The Opportunity
Use CTT as a controlled transition layer to allow the ability to run the business while building toward Workfront as the source of truth
Today
CTT creates and validates legacy IDs.
Workfront adoption is incomplete.
Reporting depends on OCIDs across multiple systems.
POC Bridge
Workfront triggers CTT ID creation for pilot activations.
CTT carries Workfront-aligned FY27 data attributes.
IDs are written back to Workfront.
Future State
Workfront data and standardized UTMs become the governed reporting source.
Legacy OCIDs are mapped, retired and removed.
CTT is decommissioned when readiness criteria are met.
Principle: do not preserve CTT as a permanent destination; adapt it so every step improves Workfront readiness and decommission evidence.

## Slide 6: Proof of Concept
The POC proves whether Workfront-originated activations can receive CTT-compatible IDs without manual effort or reporting gaps.
Workfront Activation
Integration
Trigger
CTT ID
Services
Write-Back to Workfront
Reporting Prototype
Channel or content task is approved for pilot
Create/update event carries required attributes
Create Activity ID for channel activation; Offer ID for content activation
Store generated IDs and reporting attributes on Workfront task/project
Validate consistent Workfront + CTT view for online/offline activity
Activity IDs
Automatically created for channel activations so driving initiatives can still be measured while Workfront adoption grows.
Offer IDs
Automatically created for content activations so consumed offers remain traceable across forms, leads and reporting.
Shared Attributes
Business priority, stakeholder unit, campaign/program context and Task ID/UTM attributes can be captured consistently.

## Slide 7: What the POC should Prove
A narrow, evidence-driven POC gives management a clear decision gate before broader investment.
Integration Feasibility
Workfront can trigger CTT ID creation and receive generated IDs back as usable data attributes.
Reporting Continuity
A pilot report can combine Workfront-originated activity with CTT-originated activity using the same attributes.
Operational Fit
Pilot users can request or approve activations without adding manual ID administration burden.
Decommission Readiness
The POC produces a concrete backlog for replacing CTT dependencies and retiring legacy OCIDs.
Governance Alignment
Data definitions for FY27 reporting can be applied consistently across Workfront and CTT.
Risk Reduction
Teams not yet in Workfront can continue to operate while the company validates the target architecture.

## Slide 8: Recommended POC Scope
Keep the proof focused enough to deliver evidence, but broad enough to test the real operating constraints.
Data Model
Define required Workfront-aligned attributes for FY27 reporting.
Identify which fields must live in CTT during the bridge period.
Document mapping between Workfront Task ID, Activity ID, Offer ID and UTM_ID.
Integration
Create Activity IDs for selected Workfront channel activations.
Create Offer IDs for selected Workfront content activations.
Write generated IDs and back to Workfront.
Reporting Proof
Build a pilot dataset path spanning Workfront-originated and CTT-originated activity.
Validate that online, offline and non-Workfront activity can be segmented consistently.
Compare outputs to current attribution/funnel reporting expectations.
Exit Path
Produce cutover criteria.
Identify decommission blockers.
Create a prioritized integration and reporting migration backlog.

## Slide 9: Phased Delivery Actions
Each phase creates a decommission asset, not just a temporary integration.
Align
Confirm POC pilot, success metrics, target attributes and governance owners.
Build
Configure CTT fields and Workfront-to-CTT ID creation/write-back flow.
Validate
Run pilot activations, reconcile data quality and prove reporting continuity.
Decide
Document scale path, dependency backlog, cutover criteria and decommission guardrails.
Proceed to broader rollout only if the pilot proves reliable ID creation, consistent data attributes, reporting continuity and a credible path to retire CTT dependencies.
Decision

## Slide 10: Risks
The proposal acknowledges the target decommission outcome while reducing transition risk.
1
Risk
POC is seen as extending CTT life
Control
Define CTT as a temporary compatibility layer, with explicit exit criteria and decommission backlog.
2
Risk
Reporting logic diverges between Workfront and CTT
Control
Govern a shared attribute dictionary and validate pilot reports before scale.
3
Risk
downstream systems cannot absorb changes quickly
Control
Avoid relying on immediate SFDC changes; prove Workfront/CTT data capture first.
4
Risk
Scope grows into full decommission delivery
Control
Limit POC to a pilot flow, a reporting prototype and a readiness backlog..
5
Risk
Not all marketing activity is in Workfront
Control
Allow non-Workfront teams to keep using CTT IDs with the same future-state attributes during transition..

## Slide 11: Decision Requested
Approve a POC that accelerates the Workfront future state without creating a reporting cliff.
This investment helps us learn faster, protect business insight, and prepare CTT to be safely decommissioned as Workfront becomes ready.
Bottom Line
Approve
A Workfront + CTT integration proof of concept.
A pilot business area or activation type.
A shared success scorecard for data, process and reporting.
Assign
Workfront owner for pilot configuration and Task ID attributes.
CTT/integration owner for ID creation and write-back.
Reporting owner to validate outputs against current attribution needs.
Expect
A working pilot flow.
A validated reporting proof.
A scale/decommission recommendation with dependencies, blockers and investment needs.

## Slide 12: Thank You