## Slide 1: Workfront & CTT Integration
Proof of Concept
Amanda Pattenden
June 2026

## Slide 2
Document Objectives
Purpose
The presentation proposes a focused, near-term Proof of Concept (POC) to integrate Workfront and Campaign Tagging and Tracking (CTT) tool as a temporary compatibility layer for the upcoming quarter. This interim bridge addresses immediate technical constraints—specifically, incomplete Workfront adoption and a hold on Salesforce (SFDC) modifications due to One Cisco CRM—ensuring we capture consistent FY27 attribution data and operational metrics that will allow us to easily transition to full Workfront On-boarding
Outcome
The goal of this session is to secure executive alignment and leadership approval to run the contained integration pilot. By the end of this review, we aim to establish agreement on named resource owners across the Workfront, CTT/Integration, and Marketing Reporting teams, while confirming a shared strategy that accelerates long-term Workfront adoption and builds a safe, data-driven roadmap to decommission CTT
Plan
The session will begin by outlining the burning issue and the immediate risk that the systems transition poses to our FY27 marketing measurement. We will then detail the tactical solution, explaining how the interim CTT bridge works, what the POC will tangibly deliver, and what evidence it will prove. Finally, we will open the floor to secure a formal decision on the requested pilot scope, ownership assignments, and success criteria

## Slide 3: The Burning Issue
The Problem
Workfront is the destination, but CTT is still embedded in how marketing activities are tagged, enriched, routed and measured today.
An immediate cutover in reporting to utilize Workfront Data could create a measurement gap before all upstream and downstream dependencies are ready.
Business Impact
FY27 reporting data elements may not be captured consistently across all activities.
Marketing may not be able to compare Workfront and non-Workfront activity performance.
Attribution, funnel reporting and operational processes remain exposed to legacy ID dependencies.
Transition Risk
Teams may delay Workfront adoption if measurement continuity is unclear.
CRM/One Cisco CRM work could be pressured by short-term tracking needs.
The business could lose visibility into what is and is not working across initiatives.
Why this matters now
Marketing teams have defined FY27 reporting data elements. We need a way to capture those data elements for all activities now, while still moving toward Adobe North Star, automation and CTT decommissioning.
Marketing measurement is at risk during the transition

## Slide 4: The Overview
Recommendation
Approve a focused POC that integrates Workfront with CTT
Use CTT Temporarily as a compatibility layer while Workfront adoption expands
Automatically create Activity IDs and Offer IDs for selected Workfront activations and write them back to Workfront.
Not a Detour
Workfront, Adobe North Star and automation remain the end goal.
CTT is used only as a controlled compatibility layer during transition.
Gives evidence to plan the migration and decommission criteria
Business Benefit
Marketing can start measuring FY27 priorities across all activities sooner.
Reporting teams get a consistent data model for Workfront and non-Workfront activity.
SFDC / One Cisco CRM work is not interrupted by immediate marketing-tracking changes.
No impacts on OCC Resources
Recommendation, guardrails and business benefit. The recommendation is an interim bridge, not a detour from the target architecture.
Bridge safely now, measure FY27 activity consistently, and keep moving toward Workfront + Adobe North Star.
Simple message

## Slide 5: The Proposed Solution
Tangible output
A working pilot flow, a small validated dataset, a sample report, and a documented list of what must change before CTT can be decommissioned.
Activity IDs
Automatically created for channel activations so driving initiatives can still be measured while Workfront adoption grows.
Offer IDs
Automatically created for content activations so consumed offers remain traceable across forms, leads and reporting.
Shared Attributes
Business priority, stakeholder unit, campaign/program context and Task ID/UTM attributes can be captured consistently.
Select Pilot
Activity
Align FY27
Data Elements
Configure CTT Bridge Fields
Write-Back to Workfront
Validate Data Output
Choose a contained channel/content activation type with known Workfront and CTT dependencies.
Confirm the Marketing-defined attributes required for reporting, such as Business Priority and Stakeholder Unit.
Add the interim fields needed so CTT can carry the same reporting attributes during transition.
Create Activity ID / Offer ID and write generated IDs plus key attributes back into Workfront.
Compare Workfront-originated and CTT-originated activity using the same FY27 reporting view.

## Slide 6: The Payoff
The POC should produce decision-quality evidence, not just a technical demo.
Scale only if the pilot proves reliable data capture, reporting consistency and a credible path to CTT retirement.
Decision Point
Integration Feasibility
Workfront can trigger CTT ID creation and receive generated IDs back as usable data attributes.
Reporting Continuity
Workfront-originated and non-Workfront activities can be reported using the same FY27 data elements.
Operational Fit
Pilot users can request or approve activations without adding manual ID administration burden.
Decommission Readiness
The POC produces a concrete backlog for replacing CTT dependencies and retiring legacy OCIDs.
CRM Protection
Marketing can progress without requiring immediate SFDC / One Cisco CRM tracking changes.
Risk Reduction
Teams not yet in Workfront can continue to operate while the company validates the target architecture.

## Slide 7: The Scope
Keep the POC focused enough to deliver evidence, but broad enough to test the real operating constraints.
Data Model
Define required Workfront-aligned attributes for FY27 reporting.
Identify which fields must live in CTT during the bridge period.
Document mapping between Workfront Task ID, Activity ID, Offer ID and UTM_ID.
Agree ownership and field governance.
Integration
Create Activity IDs for selected Workfront channel activations.
Create Offer IDs for selected Workfront content activations.
Write generated IDs back to Workfront.
Reporting Proof
Build a pilot dataset path spanning Workfront-originated and CTT-originated activity.
Validate that online, offline and non-Workfront activity can be segmented consistently.
Compare outputs to current attribution/funnel reporting expectations.
Exit Path
Document decommission blockers.
Identify downstream dependencies.
Recommend scale, pause or stop decision with next-phase backlog.

## Slide 8: The Risks
FY27 reporting requires consistent marketing data elements across all activity types, not only those already in Workfront.
The Risk if we Wait
Marketing cannot consistently measure all FY27 initiatives.
Online, offline and non-Workfront activities may be reported differently.
Teams may slow Workfront adoption if reporting continuity is unclear.
Attribution and funnel reporting may remain dependent on legacy structures.
The Opportunity Now
Add the FY27 data elements into CTT during transition.
Connect Workfront-originated activity to CTT IDs automatically.
Write those IDs and attributes back into Workfront.
Create a consistent data foundation before full decommission.
The Business Outcome
Marketing can measure activity performance sooner.
Reporting teams can use a common set of data elements.
Workfront migration can progress without creating a measurement gap.
CTT is prepared for decommission instead of left as a separate legacy path.
No impacts on OCC Resources

## Slide 9: The Ask
Approve a Proof of Concept to integrate Workfront and CTT as an interim bridge, so Marketing can capture the FY27 reporting data elements it has defined across all activities while we continue moving toward Workfront, Adobe North Star and automation. The POC should avoid disrupting SFDC / One Cisco CRM work and should produce the evidence needed to plan CTT decommissioning safely
Approve
Agreement to run a Workfront + CTT integration POC.
Confirmation that this is an interim bridge, with CTT still on the decommission path.
A pilot activity type or business area to test.
Assign
Workfront owner for task fields and pilot configuration.
CTT/integration owner for ID creation and write-back flow.
Marketing reporting owner to validate FY27 data elements and outputs.
Measure
Pilot coverage: selected activations receive expected IDs.
Data quality: required FY27 attributes are populated consistently.
Decision output: scale/decommission recommendation with blockers and next steps..

## Slide 10: Thank You

## Slide 11: Backup Slides

## Slide 12: The Reality – Workfront vs CTT
Position
Workfront is the destination, but CTT is still the operating model and a direct cutover risks breaking measurement before all upstream and downstream dependencies are ready
Known Constraints
Not all marketing activities pass through Workfront Today
Current SFDC change constraints limit how quickly new tracking parameters can be adopted downstream
Attribution models and funnel reports still use CTT IDs
Future marketing automation tooling and data lake creation is not fully settled
Embedded CTT Role
Activity ID tracks marketing activities and program alignment
Offer ID tracks content consumed by customers
Drive to ID tracks the channel that delivered the touchpoint
CTT attributes are used across lead enrichment, lead creation, routing and reporting
Business Implication
If CTT is removed before readiness is proven, teams may move to Workfront without reliable reporting
Marketing performance insight could be fragmented between online & offline and non-Workfront activities
The transition may be slow due to higher priority projects that are still “in flight”

## Slide 13: Why the Bridge Matters
CTT Dependencies are broad and business critical
Leads & Routing
SFDC lead creation
Lean Data
Outreach / Gong Engage
Automation
Eloqua Forms
Always On/Nurture Journeys
App Cloud Lite Processing
Integration
Tray.io
SFDC
Allocadia
Eloqua
Reporting
Ace Reporting
CDF
Adobe Weblogs
Dependency Inventory
28
16 Mandatory
2 Conditional
10 Operational
Campaign Tagging and Tracking Dependency Audit

## Slide 14: The Opportunity
Use CTT as a controlled transition layer to allow the ability to run the business while building toward Workfront as the source of truth
Today
CTT creates and validates legacy IDs.
Workfront adoption is incomplete.
Reporting depends on OCIDs across multiple systems.
POC Bridge
Workfront triggers CTT ID creation for pilot activations.
CTT carries Workfront-aligned FY27 data attributes.
IDs are written back to Workfront.
Future State
Workfront data and standardized UTMs become the governed reporting source.
Legacy OCIDs are mapped, retired and removed.
CTT is decommissioned when readiness criteria are met.
Principle: do not preserve CTT as a permanent destination; adapt it so every step improves Workfront readiness and decommission evidence.

## Slide 15: Risks
The proposal acknowledges the target decommission outcome while reducing transition risk.
1
Risk
POC is seen as extending CTT life
Control
Define CTT as a temporary compatibility layer, with explicit exit criteria and decommission backlog.
2
Risk
Reporting logic diverges between Workfront and CTT
Control
Govern a shared attribute dictionary and validate pilot reports before scale.
3
Risk
downstream systems cannot absorb changes quickly
Control
Avoid relying on immediate SFDC changes; prove Workfront/CTT data capture first.
4
Risk
Scope grows into full decommission delivery
Control
Limit POC to a pilot flow, a reporting prototype and a readiness backlog..
5
Risk
Not all marketing activity is in Workfront
Control
Allow non-Workfront teams to keep using CTT IDs with the same future-state attributes during transition..

## Slide 16: The Benefits
Prepare for Adobe North Star
The bridge aligns data capture to the future unified-intelligence and automation model.
Avoid CRM disruption
The POC does not require immediate SFDC changes while One Cisco CRM work is underway.
Create decommission evidence
The pilot identifies what must be true before CTT can be safely retired.
Measure FY27 activity performance
Marketing gets the data elements it has defined for FY27 reporting across all activities.
Protect business continuity
Current CTT-dependent processes and reports continue while migration work progresses.
Accelerate Workfront confidence
Teams can adopt Workfront without fear that campaign measurement will be lost.