## Slide 1
MANAGEMENT PROPOSAL
Workfront + CTT Integration Proof of Concept
A practical bridge to improve marketing intelligence now while preparing the Campaign Tagging and Tracking Tool for decommissioning.
Prepared from: Overview of My Proposal, CTT decommissioning and impact materials
CTT today
POC bridge
Workfront future

## Slide 2
Executive message
The proposal supports the Workfront end-state by reducing reporting and adoption risk during the transition.
Workfront + CTT Integration POC Proposal
2
POSITION
We know the strategic direction is to use Workfront as the marketing execution and data source and to decommission CTT.
Recommendation
Fund a focused POC that integrates Workfront with CTT.
Use CTT temporarily as a compatibility layer while Workfront adoption expands.
Write CTT-generated IDs and shared reporting attributes back to Workfront.
Why this is not a detour
The POC aligns data attributes to the future Workfront model.
It creates migration evidence and decommission criteria.
It limits disruption to teams and reports already dependent on CTT IDs.
Management ask
Approve a proof of concept and nominate a cross-functional pilot.
Agree success measures and governance for Workfront-aligned attributes.
Use findings to make a scale/decommission decision.

## Slide 3
The reality: Workfront is the destination, but CTT is still in the operating model
A direct cutover risks breaking measurement before all upstream and downstream dependencies are ready.
Workfront + CTT Integration POC Proposal
3
Known constraints
Not all marketing activities pass through Workfront today.
Current SFDC change constraints limit how quickly new tracking parameters can be adopted downstream.
Attribution models and funnel reports still use CTT IDs.
Future marketing automation tooling is not fully settled.
Embedded CTT role
Activity ID tracks marketing activities and budget/program alignment.
Offer ID tracks content, trials and other offers consumed by customers.
Drive To ID tracks the channel or vehicle that delivered the touchpoint.
CTT attributes are used across lead enrichment, campaign creation, routing and reporting.
Business implication
If CTT is removed before readiness is proven, teams may move to Workfront without reliable reporting.
Marketing performance insight could be fragmented between online, offline and non-Workfront activities.
The transition may slow because teams fear losing attribution continuity.

## Slide 4
Why the bridge matters: CTT dependencies are broad and business-critical
The source inventory shows CTT IDs across systems that create, enrich, route, report and govern marketing demand.
Workfront + CTT Integration POC Proposal
4
Dependency inventory
28
systems/process entries referencing CCID in the August dependency inventory
16 mandatory 2 conditional 10 optional
Lead & routing
SFDC lead creation
Lean Data
Outreach / Gong Engage
Automation
Eloqua forms
Always-On Journeys
App Cloud Lite
Integration
Tray.io
Allocadia
VDC Engage Portal
Reporting & data
ACE reports
Snowflake / CDF
Adobe weblogs
Evidence source: CTT Process Impact deck and Campaign Tagging & Tracking Dependencies spreadsheet.

## Slide 5
The opportunity: use CTT as a controlled transition layer
Keep the business measuring consistently while building toward Workfront as the source of truth.
Workfront + CTT Integration POC Proposal
5
Today
CTT creates and validates legacy IDs.
Workfront adoption is incomplete.
Reporting depends on OCIDs across multiple systems.
POC bridge
Workfront triggers CTT ID creation for pilot activations.
CTT carries Workfront-aligned FY27 data attributes.
IDs and attributes are written back to Workfront.
Future state
Workfront data and standardized UTMs become the governed reporting source.
Legacy OCIDs are mapped, retired and removed.
CTT is decommissioned when readiness criteria are met.
Principle: do not preserve CTT as a permanent destination; adapt it so every step improves Workfront readiness and decommission evidence.

## Slide 6
POC concept: integrate Workfront and CTT around a shared tracking model
The POC proves whether Workfront-originated activations can receive CTT-compatible IDs without manual effort or reporting gaps.
Workfront + CTT Integration POC Proposal
6
Workfront activation
Channel or content task is approved for pilot
Integration trigger
Create/update event carries required attributes
CTT ID services
Create Activity ID for channel activation; Offer ID for content activation
Write-back to Workfront
Store generated IDs and reporting attributes on Workfront task/project
Reporting prototype
Validate consistent Workfront + CTT view for online/offline activity
Activity IDs
Automatically created for channel activations so driving initiatives can still be measured while Workfront adoption grows.
Offer IDs
Automatically created for content activations so consumed offers remain traceable across forms, leads and reporting.
Shared attributes
Business priority, stakeholder unit, campaign/program context and Task ID/UTM attributes can be captured consistently.

## Slide 7
What the POC should prove
A narrow, evidence-driven POC gives management a clear decision gate before broader investment.
Workfront + CTT Integration POC Proposal
7
Integration feasibility
Workfront can trigger CTT ID creation and receive generated IDs back as usable data attributes.
Reporting continuity
A pilot report can combine Workfront-originated activity with CTT-originated activity using the same attributes.
Operational fit
Pilot users can request or approve activations without adding manual ID administration burden.
Decommission readiness
The POC produces a concrete backlog for replacing CTT dependencies and retiring legacy OCIDs.
Governance alignment
Data definitions for FY27 reporting can be applied consistently across Workfront and CTT.
Risk reduction
Teams not yet in Workfront can continue to operate while the company validates the target architecture.

## Slide 8
Recommended POC scope
Keep the proof focused enough to deliver evidence, but broad enough to test the real operating constraints.
Workfront + CTT Integration POC Proposal
8
1. Data model
Define required Workfront-aligned attributes for FY27 reporting.
Identify which fields must live in CTT during the bridge period.
Document mapping between Workfront Task ID, Activity ID, Offer ID and UTM_ID.
2. Integration
Create Activity IDs for selected Workfront channel activations.
Create Offer IDs for selected Workfront content activations.
Write generated IDs and attributes back to Workfront.
3. Reporting proof
Build a pilot dataset spanning Workfront-originated and CTT-originated activity.
Validate that online, offline and non-Workfront activity can be segmented consistently.
Compare outputs to current attribution/funnel reporting expectations.
4. Exit path
Produce cutover criteria.
Identify decommission blockers.
Create a prioritized integration and reporting migration backlog.

## Slide 9
Phased delivery actions
Each phase creates a decommission asset, not just a temporary integration.
Workfront + CTT Integration POC Proposal
9
1
Align
Confirm POC pilot, success metrics, target attributes and governance owners.
2
Build
Configure CTT fields and Workfront-to-CTT ID creation/write-back flow.
3
Validate
Run pilot activations, reconcile data quality and prove reporting continuity.
4
Decide
Document scale path, dependency backlog, cutover criteria and decommission guardrails.
Decision gate
Proceed to broader rollout only if the pilot proves reliable ID creation, consistent data attributes, reporting continuity and a credible path to retire CTT dependencies.

## Slide 10
Success measures for management
The POC should end with measurable evidence that the bridge improves transition confidence.
Workfront + CTT Integration POC Proposal
10
Pilot coverage
100% of selected Workfront activations receive the expected Activity or Offer ID.
Write-back quality
Generated IDs and agreed attributes are populated back in Workfront with no manual re-keying.
Reporting continuity
Pilot reports reconcile Workfront-originated and non-Workfront activity under the same data model.
Data completeness
Required FY27 attributes are present for pilot records and usable by reporting teams.
Dependency clarity
Impacted tools/processes are categorized as retain, integrate, replace, or retire.
Decommission evidence
Management receives go/no-go criteria, blockers, and a scale/decommission backlog.

## Slide 11
Risks and how the POC controls them
The proposal acknowledges the target decommission outcome while reducing transition risk.
Workfront + CTT Integration POC Proposal
11
Risk: POC is seen as extending CTT life
Control: Define CTT as a temporary compatibility layer, with explicit exit criteria and decommission backlog.
Risk: reporting logic diverges between Workfront and CTT
Control: Govern a shared attribute dictionary and validate pilot reports before scale.
Risk: downstream systems cannot absorb changes quickly
Control: Avoid relying on immediate SFDC changes; prove Workfront/CTT data capture first.
Risk: scope grows into full decommission delivery
Control: Limit POC to a pilot flow, a reporting prototype and a readiness backlog.
Risk: not all marketing activity is in Workfront
Control: Allow non-Workfront teams to keep using CTT IDs with the same future-state attributes during transition.

## Slide 12
Decision requested
Approve a POC that accelerates the Workfront future state without creating a reporting cliff.
Workfront + CTT Integration POC Proposal
12
Approve
A Workfront + CTT integration proof of concept.
A pilot business area or activation type.
A shared success scorecard for data, process and reporting.
Assign
Workfront owner for pilot configuration and Task ID attributes.
CTT/integration owner for ID creation and write-back.
Reporting owner to validate outputs against current attribution needs.
Expect
A working pilot flow.
A validated reporting proof.
A scale/decommission recommendation with dependencies, blockers and investment needs.
Bottom line: this investment helps us learn faster, protect business insight, and prepare CTT to be safely decommissioned as Workfront becomes ready.

## Slide 13
Appendix: source evidence used to shape the proposal
Key facts extracted from the supplied proposal, decommissioning, impact and dependency materials.
Workfront + CTT Integration POC Proposal
13
Overview of My Proposal
Goal remains to decommission CTT and use Workfront data.
Limitations: incomplete Workfront adoption, SFDC constraints, embedded CTT integrations, attribution/funnel reliance, future automation uncertainty.
Proposal: add needed reporting attributes to CTT and integrate Workfront with CTT for ID creation/write-back.
Decommission requirements
Future state moves to Workfront Task ID and UTM values.
CTT currently touches Allocadia, Eloqua, SFDC, Tray, VDC, marketing automation, web and reporting.
Enhanced requirements capture both driving initiative (UTM_ID / Marketing Task ID) and consumed offer/page context (Page Task ID).
Impact and dependency files
Activity, Offer and Drive To IDs support lead creation, campaign creation, ctm.js logic, Eloqua, Tray and reporting.
Spreadsheet shows 28 CCID dependency entries: 16 mandatory, 2 conditional and 10 optional.
Evidence supports a POC before broad decommissioning.

## Slide 14
Appendix: POC deliverables checklist
Use this as a working checklist when scoping the proof of concept.
Workfront + CTT Integration POC Proposal
14
Build and data readiness
Pilot journey and activation type selected
Workfront fields/data dictionary approved
CTT fields added for Workfront-aligned attributes
Integration event and error handling defined
Activity ID and Offer ID creation rules agreed
Write-back fields available in Workfront
Reporting and decision readiness
Pilot report/dashboard built from agreed dataset
Online/offline/non-Workfront reporting comparison completed
Legacy ID mapping and dependency backlog drafted
Scale options and decommission blockers documented
Go/no-go criteria presented to management
Next-phase investment recommendation prepared